PHASE 4 – PROJECT PLANNING

PRODUCT BACKLOG + SPRINT SCHEDULE + ESTIMATION

Project Details

Project Name: AI BlogNest API

Group No.: 6

Team ID: SWTID-2026-8851

Team Lead: Keerthana CK

Team Members:

1. Keerthana CK

2. Kalai Selvi C

3. Kaliswari T

4. Rahima M

---

1. Product Backlog and Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint start date | Sprint end date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Project Setup | US01 | Set up the Node.js and Express.js backend project. | 2 | High | Kaliswari | 20/9/26 | 21/9/26 |
| Sprint 1 | Project Setup | US02 | Configure npm packages and development environment. | 2 | High | Kaliswari | 20/9/26 | 21/9/26 |
| Sprint 1 | Database Integration | US03 | Connect the application with MongoDB Atlas. | 3 | High | Kaliswari | 20/9/26 | 21/9/26 |
| Sprint 2 | Authentication | US04 | Implement user registration functionality. | 3 | High | Rahima | 22/9/26 | 23/9/26 |
| Sprint 2 | Authentication | US05 | Implement user login functionality. | 3 | High | Rahima | 22/9/26 | 23/9/26 |
| Sprint 2 | Authentication | US06 | Implement JWT-based authentication for protected API access. | 5 | High | Keerthana | 24/9/26 | 25/9/26 |
| Sprint 3 | Blog Management | US07 | Implement blog creation functionality through the REST API. | 5 | High | Keerthana | 24/9/26 | 25/9/26 |
| Sprint 3 | AI Integration | US08 | Integrate the Gemini AI API for AI-powered functionality. | 8 | High | Keerthana | 24/9/26 | 25/9/26 |
| Sprint 3 | API Testing | US09 | Test API requests and responses using Thunder Client. | 3 | High | Kalai Selvi | 24/9/26 | 25/9/26 |
| Sprint 4 | Documentation & Submission | US10 | Prepare README and supporting project documentation. | 2 | Medium | Rahima | 26/9/26 | 28/9/26 |
| Sprint 4 | Documentation & Submission | US11 | Upload the project source code to GitHub. | 2 | High | Kalai Selvi | 26/9/26 | 28/9/26 |
| Sprint 4 | Documentation & Submission | US12 | Prepare and submit the project demo video. | 2 | High | Kalai Selvi | 26/9/26 | 28/9/26 |

---

2. Sprint Summary

| Sprint | Main Activities |
| --- | --- |
| Sprint 1 | Project setup, npm configuration and MongoDB Atlas connection. |
| Sprint 2 | User registration, login and JWT authentication. |
| Sprint 3 | Blog creation, Gemini AI integration and API testing. |
| Sprint 4 | Documentation, GitHub upload and demo preparation. |

---

3. Estimation Summary

| Estimation Item | Details |
| --- | --- |
| Total Number of User Stories | 12 |
| Total Story Points | 40 |
| Number of Sprints | 4 |
| Sprint Duration | Each Sprint 3 to 4 hours |
| Planned Completion Date | 28/9/2026 |

---

4. Project Planning Notes

The project is planned in stages beginning with backend and database setup, followed by authentication, blog functionality and AI integration. API testing and documentation are included as part of the development and submission activities.

Exact sprint dates, individual team-member assignments and story-point estimates should be updated according to the team's actual project records.